PROJECT WORK LOGS

Varun Verma –Project Manager (Home & Diet page)

Deepak Jolly – UX Designer (About & Contact Us Page)

Sanchit Malik –Web Designer (Workout Pages)

**Varun Verma**

Log 1 (20th July 2018) Decided about the topic of our project.

Log 2 (21st July 2018) Started working on the project wireframe

Log 3 (22nd July 2018) Finalised the wireframe and started working on the html project files

Log 4 (23rd July 2018) Completed the coding of home page, finalised the logo and colour combinations, made the CSS file for home page.

Log 5 (27th July 2018) Homepage was not eye-catching. So, changed the CSS file and wireframe design which included slider and animations underneath it. Changed the size of footer and removed the webpage background image to simple background colour.

Log 6 (28th July 2018) Used java script and CSS to make slider on home page. Used CSS animations to make motivational quote text animations.

Log 7 (29th July 2018) Time 9:29am used home page as template for diet page. Removed all content from main and started working on it.

Log 8 (29th July 2018) Time 1:03:35pm finished with basic html coding and opened Pixabay and searched for related images for diet page banner, diet plan buttons.

Log 9 (4th August 2018) Done with the layout of html and CSS. Faced difficulty in implementing the diet plan table. Did brainstorming and came up with animation effect using java script, CSS and html.

Log 10 (5th August 2018) Design was completed and started writing the content for tables. Downloaded the related images and made a responsive table which pops up when user click on the button.

Log 11 (6th August 2018) Created an empty modelwith header, navigation and footer to use as a template for other pages.

Log 12 (11th August 2018) Used flexboxes on navigation bar and on diet page to make it responsive and used media queries to make it responsive at different screen sizes.

**Deepak Jolly**

Log 1 (20th July 2018) Decided about the topic of our project.

Log 2 (21st July 2018) Started working on the project wireframe

Log 3 (22nd July 2018) Finalised the wireframe and started working on the html project files.

Log 4 (25th July 2018) Started working on the Contact page.

Log 5 (29th July 2018) Decided the layout of the Contact page and started research for the content.

Log 6 (4th August 2018) Used social media links on the Contact page and used iframe for implementing map.

Log 7 (7th August 2018) Completed with Contact page and started working on About Us page.

Log 8 (9th August 2018) Included iframe for You tube video and included all the content i.e aboutthe company, history of the company and goals of the website.

Log 9 (11th August 2018) Team members suggested me to include the feedback form on Contact page. So, I created form on Contact page.

Log 10 (12th August 2018) Completed with both the pages and linked it to the website.Bhundnimaariduniyadaarki. Angrezki

**Sanchit Malik**

Log 1 (20th July 2018) Decided about the topic of our project.

Log 2 (21st July 2018) Started working on the project wireframe.

Log 3 (22nd July 2018) Finalised the wireframe and started working on the html project files.

Log 4 (24th July 2018) Started working on the Workout pages.

Log 5 (28th July 2018) Decided the layout of the Workout pages.

Log 6 (30th July 2018) Finished with the text content of the Workout page 1 and designed the button to link to workout page 2. Moreover, downloaded the image for the page.

Log 7 (2th August 2018) Downloaded the images for Workout page 2.

Log 8 (4th August 2018) Researched to frame the conent for Workout page 2.

Log 9(7th August 2018) Completed with the  text and images for the Workout page 2. Included Hyperlink for You tube videos in Workout page 2 which demonstrates the workout exercises.

Log 10(10th August 2018) Added target attribute on workout page 2 in you tube hyperlinks to open the links in new browser window

Log 11 (12th August 2018) Completed with both the pages and linked it to the website.